**Phase III. Final Report**

The final report can be a detailed and organized summary of the previous two phases, which contains a description of the software function and design, the process description of each stage or milestone, the team member task and meeting log, and analysis the tools, and finally, take a final thoughts of the whole project.

The final report is divided into two periods; the first period is 11/29 ~ 12/05, each member will perform their part and responsible for the preparation of the first draft, the second period is 12/06 ~ 12/11, all members will revise and determine the final report.

Step 1. Describe software design and functionality (Yu Chen & Shilong Wang)

Step 2. Describe every milestone or stage from scratch to finish (Hsiang Teng)

Step 3. List and describe each team member’s task and meeting log (Yu Chen)

Step 4. Summarize and analysis the tools we used (Shilong Wang)

Step 5. Conclusion and final thoughts for the whole project (Eric)